### Issue 1:

Issue: After logging out, refreshing the page shows a 404 error.
Priority: High

Category: Bug
Expected Result: User should be redirected to the login page or shown a proper logout confirmation screen.
Actual Result: 404 error page is displayed. (Working Fine)

### Issue 2:

Issue: Captcha spelling is incorrect.
Priority: Low
Category: UI Issue
Expected Result: Captcha label should be spelt correctly.
Actual Result: Incorrect spelling is shown in the CAPTCHA label. (Working Fine)

### Issue 3:
Issue: Dark mode and test menu are missing in the old application.
Priority: Low
Category: Enhancement
Expected Result: Dark mode and test menu are new enhancements not available in the previous URL. 
Actual Result: Features are not available in the old version.(not an Issue)

Issue 4:
Issue: Search functionality is not required on the home dashboard.
Priority: Medium
Category: Enhancement
Expected Result: Search functionality should be removed from the dashboard if not required.
Actual Result: Search bar is present in the dashboard.

### Issue 5: (Not an Issue)-> Done in QA

Issue: Header is not displayed on login in the latest app.
Priority: Medium
Category: Bug
Expected Result: Header showing current module should appear after login.
Actual Result: Header is missing in the latest build.

### Issue 6: (Working fine)-> FAIL
Issue: Clicking charts redirects to a different module dashboard.
Priority: High
Category: Bug
Expected Result: Chart click should stay within the same module dashboard.
Actual Result: Redirects to other unrelated module dashboards.

### (Working Fine)

### Issue 7:
Issue: Search functionality is not needed in user manuals.
Priority: Low
Category: Enhancement
Expected Result: Search bar should be removed from the user manuals section.
Actual Result: Search field is shown unnecessarily.

### (Working Fine)

### Issue 8:

Issue: In the old APK, there is no upload button near the user manuals.
Priority: Low
Category: Enhancement
Expected Result: 
Actual Result: Upload button is missing in the old APK and only available in the new one.

(new Implementation)

### Issue 9:

Issue: MES module logo is not displayed in the New APK.
Priority: Low
Expected Result: MES module should display its logo.
Actual Result: MES module logo is missing in the New APK.
Category: UI Issue  (Working Fine)-> Done in QA

BMS Module

### Issue 10:
Issue: In BMS Module → Import, failed → clicking on error count shows a 404-error page.
Priority: High
Category: Bug
Expected Result: Clicking on error count should show relevant error logs or a meaningful message.
Actual Result: 404-error page is displayed.(Working Fine)-> verified in QA

### Issue 11: (Working Fine)

Issue: In BMS → Survey Data → some tables are missing.
Priority: High
Category: Bug
Expected Result: All necessary survey data tables should be present.
Actual Result: Some tables are missing from the display.

TIS Module

### Issue 12:

Issue: In TIS Module → Survey year dropdown not fully visible in 'Execute Process'.
Priority: Medium
Category: UI Issue
Expected Result: Survey year dropdown should be fully visible for proper selection.
Actual Result: Dropdown is not fully visible.(working Fine)->Done in QA

### Issue 13:

Issue: Executing the process in TIS Module throws an unknown error.
Priority: High
Category: Bug
Expected Result: Process should execute successfully or provide a clear error message.
Actual Result: An unknown error is displayed during execution.(Working Fine)-> Done in QA

### Issue 14:

Issue: TIS → Historical data screen layout is completely different.
Priority: Medium
Category: UI Issue
Expected Result: Screen layout should match the expected design or documentation.
Actual Result: The entire screen appears different from the OLD apk.(Working Fine)-> verified in QA

### Issue 15:

Issue: Clicking 'View Record' shows heading as 'Edit Record'.
Priority: Low
Category: UI Issue
Expected Result: The heading should match the action being performed (i.e., 'View Record').
Actual Result: Heading incorrectly says 'Edit Record'. (Working Fine)-> Done in QA

### Issue 16:

Issue: TIS → Lookup data → Traffic growth rates → Add record → Mandatory fields not shown.
Priority: High
Category: Bug
Expected Result: Mandatory fields should be indicated while adding a new record.
Actual Result: Mandatory field indicators are missing.(Done)

### Issue 17:
Issue: TIS → Lookup Data → Edit/View Record shows empty form fields.
Priority: High
Category: Bug
Expected Result: Form fields should be pre-filled with record data for edit/view.
Actual Result: All fields appear empty.(Working Fine)

### Issue 18:
Issue: TIS → Reports → Unable to select survey date; report generation fails.
Priority: High
Category: Bug
Expected Result: User should be able to select a survey date and generate the report.
Actual Result: Survey date cannot be selected, and report generation is blocked, as it is a mandatory field.

### (dependency base on dropdown)-> verified in QA

### Issue 19:

Issue: TIS → Survey Data → Unable to add record; Save button does nothing.
Priority: High
Category: Bug
Expected Result: Clicking 'Save' should add the record and provide confirmation.
Actual Result: No response when 'Save' is clicked. (Done)->Verified in QA